## Slide 1: H2020: SRHC
Smart robot house cleaner
Team members:
Nikola dimitrijević
Strahinja Stanojević
Ana Bajić

## Slide 2: Horizon 2020 The EU Framework Program for Research and Innovation
Project description:
SRHC is designed to help people in everyday tasks.
It can vacuum, clean, empty its garbage bag and charge,
All this, without human intervention.
The robot can access hard-to-reach surfaces
Highly resistant to any damage.
Safe to use.
SRHC
Project type: STREP
Project length: 2 months
2/23

## Slide 3: House cleaning
Cleaning the house can be extremely difficult and tiring
This is especially the case with working people.
These chores can also be monotonous.
People would have more time to spend on activities they enjoy.
They wouldn’t have to waste their precious time.
3/23

## Slide 4: House cleaning
Some places could be out of human’s reach or they could even be dangerous.
What a brave granny!
4/23

## Slide 5: House cleaning existing solution
The existing solution is a Roomba robot.
It soon became the laughing stock of the internet.
5/23

## Slide 6: Our solution the srhc
We shall create a powerful cleaning tool, a versatile house helper.
SRHC:
Doesn’t miss important and hard-to-reach surfaces.
Finishes it’s cleaning route without breaking or damaging anything.
Returns to the charging station in time, before the battery runs out.
Isn’t easily broken.
6/23

## Slide 7: The srhc
The SRHC has many different modes:
Regular vacuuming:
  Able to easily navigate the rooms.
  It can reach every location.
Window cleaning:
  SRHC possesses an extendable arm.
  It can reach any window, no matter how high.
7/23
Dusting:
  SRHC has an extension for dusting as well.
  It is attached to an extendable arm.
  It can reach tables and tall cupboards.

## Slide 8: The srhc Application controller
The SRHC is capable of doing everything on its own. It can scan, clean, charge..
You can change which rooms it will clean.
You can also choose a specific mode to be used
8/23
After its done with the daily cleaning, it will give a full report:
which rooms it cleaned
locations that took longer to clean
The app also receives calls for help from the SRHC, in case it got stuck.

## Slide 9: Participants
9/23

## Slide 10: Participants matf
10/23
Officially exists as independent science and education institution since 1995.
Teaching and research activities are performed by more than 100 teachers.
There is about 2000 students on undergraduate and postgraduate studies.
There are 3 academic programs today:
  Mathematics, Informatics and Astronomy and Astrophysics.

## Slide 11: Participants ETH Zürich
11/23
The university for science and technology dates back to the year 1855.
The founders of modern-day Switzerland created it as a center of innovation.
More than 20000 students and 500 professors in the year 2016.
Academic programs include Medicine, Data and Manufacturing technologies.

## Slide 12: Participants ODSC
12/23
ODSC is a company focused on solving data science and big data related problems.
Wide range of services is offered, including:
assistance in information retrieval,
experiments and analytical protocols design,
statistical analysis and interpretation,
visualization

## Slide 13: Participants TUM
13/23
Member of TU9, a society of the most notable German institutes of technology.
TUM is ranked 4th in Reuters 2017 European Most Innovative University ranking.
TUM's alumni include:
  17 Nobel laureates,
  18 Leibniz Prize winners,
  22 IEEE Fellow Members.

## Slide 14: Methodology used scrum
14/23
Designed for teams of three to nine developers.
Their work is broken into actions that can be completed within iterations.
These iterations are called sprints (typically two-weeks).
Progress is tracked in 15-minute stand-up meetings, called daily scrums.

## Slide 15: Project schedule gantt chart
15/23

## Slide 16: Project schedule pert chart
16/23

## Slide 17: Work Package list
17/23

## Slide 18: Deliverables list
18/23

## Slide 19: Milestones list
19/23

## Slide 20: Released product
20/23
The SRHC will be released and available in every European country.
It will be sold at reasonable and affordable prices.
We expect to branch around the world in the future.

## Slide 21: Expected results
21/23
People using the SRHC will have more free time to:
spend with their families,
do what they love,
take up a sport.
This will increase overall productivity, health and happiness.

## Slide 22: SRHC
Let’s make this decision easier for granny!
Let’s build a robot that can do all of the chores!
22/23

## Slide 23: Goodbyes
Contact:
Nikola Dimitrijević – mi171054@alas.matf.bg.ac.rs
Strahinja Stanojević – mi171047@alas.matf.bg.ac.rs
Ana Bajić – mi171089@alas.matf.bg.ac.rs
Thank you for your attention! 
23/23